# Enterprise Student Record and Academic Management Platform

Comprehensive Product Discovery & Agile Execution Report

Presented by : Preeti Gaikwad

Year : SY-AIML

PRN : 2125UMLF1024

## PART 1: PRODUCT DISCOVERY & DESIGN THINKING

### 1. Business Requirements Document (BRD)

- Executive Summary: Higher education institutions struggle with fragmented, paper-heavy systems that lead to data redundancy, delayed grade publishing, and administrative bottlenecks.

- Business Problems:

  - Manual processing leads to human error during mark collation.

  - Delayed transcript generation.

  - Lack of real-time attendance visibility for students.

  - Siloed communication across academic departments.

- Business Objectives:

  - Centralize academic records across all departments into a single secure platform.

  - Reduce administrative processing time for grades and admissions by 60%.

  - Provide real-time role-based access for students, faculty, and administrative staff.

### 2. Design Thinking Report

- Empathize: Conducted interviews and shadowing with students, professors, and administrative clerks to identify daily academic workflows, pain points, and usability barriers.

- Define: "Academic stakeholders lack a unified, accessible digital ecosystem, causing significant administrative delays, data inconsistency, and poor transparency in academic tracking."

- Ideate: Brainstormed solutions including automated grade point calculations, instant attendance logging via dashboards, secure digital transcripts, and automated low-attendance alerts.

- Prototype: Designed low-fidelity wireframes covering student registration, multi-role authentication portals, faculty grade-entry sheets, and administrative analytics dashboards.

- Test: Walked through wireframes with sample users, receiving feedback to streamline batch mark uploads for professors and simplify course registration workflows for students.

### 3. IBM Design Thinking Framework

- Focus on User Outcomes: Delivering quantifiable user efficiency over feature volume—enabling students to view verified transcripts instantly rather than waiting weeks for manual paper issuance.

- Restless Reinvention: Continually iterating interface designs and workflows based on active feedback loops from students and staff.

- Diverse Empowered Teams: Aligning multidisciplinary stakeholders (developers, academic deans, exam cell officers, and student representatives) to define shared requirements.

- Hills (User-Centric Goals):

  - Student Hill: A student can register for a semester's elective courses and view their timetable in under 2 minutes on a mobile device.

  - Faculty Hill: A professor can log daily class attendance and submit mid-semester marks for 60 students in fewer than 5 clicks.

  - Admin Hill: The exam cell can compute SGPA/CGPA and publish semester results institution-wide with zero manual formula entry.

### 4. IBM Loop Documentation

- Observe: Shadowed academic office staff during result collation; noted frequent manual cross-checking between attendance registers and exam sheets.

- Reflect: Analyzed errors and identified that isolated spreadsheets were the root cause of discrepancies. Prioritized single-source-of-truth database architecture.

- Make: Prototyped automated result-generation engines and intuitive data-entry interfaces ready for development sprints.

### 5. Stakeholder Analysis

| Stakeholder | Role / Interest | Key Responsibilities | Impact Level |
| --- | --- | --- | --- |
| Students | Primary User | Course registration, viewing attendance and grades, downloading transcripts. | High |
| Faculty Members | Academic User | Logging daily attendance, uploading internal marks, managing course material. | High |
| Academic Administrators | Operations | Managing student enrollments, program curriculums, and institutional reports. | High |
| Examination Cell | Compliance & Grading | Verifying grading criteria, generating semester results, issuing grade cards. | High |
| IT Support Personnel | Technical Management | Managing role-based access, data backups, system uptime, and security audits. | Medium |

### 6. User Persona Report

Persona 1: Aarav Patel (Undergraduate Student)

- Needs: Quick mobile access to attendance records, real-time internal marks, and exam schedules.

- Frustrations: Not knowing attendance shortages until the end of the term; complicated course registration forms.

- Goal: Keep track of academic standing without visiting administrative desks.

Persona 2: Dr. Priya Sharma (Associate Professor)

- Needs: Fast bulk attendance entry and simplified spreadsheet uploads for class assessments.

- Frustrations: Repetitive manual paperwork and lost paper attendance sheets.

- Goal: Spend less time on manual record keeping and more time on teaching and research.

Persona 3: Rahul Verma (Academic Administrator)

- Needs: Centralized dashboard showing department-wide enrollment, fee verification status, and audit reports.

- Frustrations: Reconciling conflicting data entries between faculty sheets and university registries.

- Goal: Ensure error-free academic audits and swift student record retrieval.

### 7. Functional Requirements Specification (FRS)

- FR-01 (Authentication & RBAC): The platform must authenticate users via secure login and enforce Role-Based Access Control (Admin, Faculty, Student, Exam Cell).

- FR-02 (Student Registration): System must support bulk CSV student profile onboarding and manual single-entry creation by administrators.

- FR-03 (Course & Elective Management): Students must be able to select and enroll in eligible core and elective courses for active academic semesters.

- FR-04 (Attendance Module): Faculty must be able to mark daily attendance with automated percentage calculation and automatic low-attendance flags (<75\%).

- FR-05 (Marks & Grade Processing): The system must compute weighted internal/external marks, calculate SGPA/CGPA, and convert numeric scores to letter grades.

- FR-06 (Report Generation): Administrators and students must be able to export official PDF grade sheets, transcripts, and demographic reports.

### 8. Non-Functional Requirements Specification (NFRS)

- NFR-01 (Performance): Page load times shall remain under 1.5 seconds with up to 1,000 concurrent active users.

- NFR-02 (Security): All passwords stored using bcrypt hashing; sensitive student personal data encrypted at rest using AES-256 and in transit via TLS 1.3.

- NFR-03 (Availability & Reliability): 99.9% uptime during academic terms with automated daily database backups.

- NFR-04 (Usability): Responsive design compliant with WCAG 2.1 AA accessibility guidelines across desktop, tablet, and mobile browsers.

- NFR-05 (Scalability): Modular architecture capable of scaling horizontally to accommodate multi-campus expansions.

### 9. Product Vision & Mission

- Vision Statement: To build a dependable, unified, and cloud-ready academic ecosystem that eliminates institutional friction and empowers academic success through digital clarity.

- Mission Statement: Simplify academic administration through intelligent automation, seamless data integration, and human-centered design.

- Key Success Criteria:

  - 100% paperless record management for attendance and internal grading.

  - 90%+ positive usability rating across student and faculty satisfaction surveys.

  - Reduction of semester result publication turnaround from weeks to within 48 hours.

### 10. Minimum Viable Product (MVP) Scope & Roadmap

- MVP Scope:

  - Secure Authentication & Role Dispatcher (Student, Faculty, Admin).

  - Student Profile & Enrollment Records.

  - Faculty Daily Attendance Entry & Student Attendance Viewer.

  - Internal Assessment Marks Entry Engine.

  - Standardized Student Grade Card (PDF Export).

Phase 1: MVP Core (Sprints 1–2)[span_65](start_span)[span_65](end_span)

└─ RBAC Auth • Student Registry • Attendance Management[span_66](start_span)[span_66](end_span)

│

Phase 2: Examination & Grading (Sprints 3–4)[span_67](start_span)[span_67](end_span)

└─ Assessment Portals • GPA Engine • PDF Grade Cards[span_68](start_span)[span_68](end_span)

│

Phase 3: Analytics & Advanced Features (Sprints 5–6)[span_69](start_span)[span_69](end_span)

└─ Admin Analytics • Email/SMS Alerts • Parent Portal[span_70](start_span)[span_70](end_span)

### 11. Initial System Architecture & Repository Structure

Presentation Layer: Responsive Web & Mobile UI (React.js / Bootstrap)[span_71](start_span)[span_71](end_span)

│ HTTPS / REST API[span_72](start_span)[span_72](end_span)

Application / API Layer: Node.js / Express or Python / FastAPI (JWT Auth, RBAC)[span_73](start_span)[span_73](end_span)

└─ Student Service • Attendance Service • Grading Engine[span_74](start_span)[span_74](end_span)

│ ORM / SQL Driver[span_75](start_span)[span_75](end_span)

Data Layer: Relational Academic Database (PostgreSQL / MySQL)[span_76](start_span)[span_76](end_span)

Repository Folder Structure:

student-record-platform/[span_77](start_span)[span_77](end_span)

├── .gitignore[span_78](start_span)[span_78](end_span)

├── README.md[span_79](start_span)[span_79](end_span)

├── docs/[span_80](start_span)[span_80](end_span)

│   ├── BRD.md[span_81](start_span)[span_81](end_span)

│   ├── FRS.md[span_82](start_span)[span_82](end_span)

│   ├── NFRS.md[span_83](start_span)[span_83](end_span)

│   ├── personas.md[span_84](start_span)[span_84](end_span)

│   └── project-charter.md[span_85](start_span)[span_85](end_span)

├── diagrams/[span_86](start_span)[span_86](end_span)

├── frontend/[span_87](start_span)[span_87](end_span)

├── backend/[span_88](start_span)[span_88](end_span)

├── database/[span_89](start_span)[span_89](end_span)

└── tests/[span_90](start_span)[span_90](end_span)

## PART 2: AGILE MINI-PROJECT & SCRUM EXECUTION

### 12. Agile Product Vision & Alignment

- Agile Product Vision: "Develop a secure and user-friendly Student Record and Academic Management Platform that enables educational institutions to efficiently manage student records, attendance, academic performance, course registration, and reporting through a scalable web-based application."

- Core Objectives:

  - Streamline academic administrative processes into a single unified platform.

  - Provide role-based access for students, faculty, and administrative staff.

  - Deliver real-time tracking for attendance, marks, and academic performance.

- Measurable Success Criteria:

  - 99.9% uptime for core authentication and academic modules.

  - Reduction of manual attendance entry errors by 80%.

  - Ability to generate comprehensive student/course performance reports in under 3 seconds.

### 13. Scrum Roles & Responsibilities

- Product Owner:

  - Defining and refining product requirements and vision.

  - Creating and prioritizing the Product Backlog based on business value.

  - Representing stakeholder interests and accepting completed work.

- Scrum Master:

  - Facilitating Scrum ceremonies and practices.

  - Identifying and removing project impediments.

  - Supporting team collaboration and continuous improvement.

- Development Team:

  - Designing, writing code, and unit testing software modules.

  - Preparing technical documentation and system setup.

  - Demonstrating working software features during Sprint Reviews.

### 14. Project Epics Breakdown

- Epic 1: Student Management: Student registration, profile management, student search, updates, and deletion.

- Epic 2: Course Management: Add courses, update course details, assign students to courses, and view course details.

- Epic 3: Attendance Management: Record daily attendance, view attendance records, and generate attendance reports.

- Epic 4: Marks and Academic Performance: Enter assessment marks, update marks, calculate grades, and generate result sheets.

- Epic 5: Authentication and Security: User login, logout, password reset, and Role-Based Access Control (RBAC).

- Epic 6: Notifications: Attendance alerts, examination notifications, and result notifications.

- Epic 7: Reporting: Student reports, attendance reports, performance reports, and course reports.

### 15. Key User Stories & Acceptance Criteria

User Story 1: User Login (Epic 5)

- User Story: As a Registered User, I want to log in with my credentials so that I can access features tailored to my role.

- Acceptance Criteria:

  - Login page loads successfully.

  - Registered users can log in.

  - Invalid credentials display appropriate error messages.

  - Successful login redirects to the dashboard.

  - Session management functions correctly.

User Story 2: Record Attendance (Epic 3)

- User Story: As a Faculty Member, I want to record student attendance so that attendance records remain accurate and updated.

- Acceptance Criteria:

  - Faculty can select a course.

  - Faculty can select a lecture date.

  - Faculty can mark attendance.

  - Attendance records are saved successfully.

  - Attendance reports can be generated.

User Story 3: Student Registration (Epic 1)

- User Story: As an Administrator, I want to add new student records so that student profiles are registered in the system.

- Acceptance Criteria:

  - Admin can input personal and enrollment details.

  - Mandatory input fields are validated.

  - Profile is saved and accessible via search.

### 16. Prioritized Product Backlog & Story Point Estimation

Story Point Complexity Scale:

- 1 Point: Very Easy

- 2 Points: Easy

- 3 Points: Moderate

- 5 Points: Difficult

- 8 Points: Very Difficult

- 13 Points: Highly Complex

Prioritized Product Backlog Table:

| Priority | Epic | User Story / Feature | Story Points |
| --- | --- | --- | --- |
| High | Authentication & Security | User Login & RBAC | 5 |
| High | Student Management | Add Student / Registration | 5 |
| High | Student Management | Search Student | 3 |
| High | Attendance Management | Record Attendance | 5 |
| Medium | Course Management | Add Course & Assign Students | 3 |
| Medium | Marks & Performance | Enter Marks & Calculate Grades | 5 |
| Medium | Reporting | Attendance Report | 3 |
| Medium | Notifications | Attendance Alert | 3 |
| Low | Analytics Dashboard | Academic Analytics | 8 |

### 17. Sprint Planning & Scrum Board Workflow

Sprint Plans:

- Sprint 1 Goal: Develop user authentication and project setup.

  - Activities: Repository initialization, user registration, login functionality, basic UI layout, testing.

- Sprint 2 Goal: Develop Student Management Module.

  - Activities: Add student, search student, update student, delete student.

- Sprint 3 Goal: Develop Course and Attendance Management.

  - Activities: Add course, assign courses, record attendance, attendance reports.

Scrum Board Workflow:

| Backlog | To Do | In Progress | Testing | Completed |
| --- | --- | --- | --- | --- |
| Academic Analytics | Update Student | Add Student | User Login | Repo Setup |
| Notifications | Course Details | Record Attendance | Search Student | DB Schema |

### 18. Simulated Scrum Ceremonies

- Daily Scrum Questions:

  - What did I complete yesterday?

  - What will I do today?

  - What challenges/impediments am I facing?

- Sprint Review Report: Team demonstrated working authentication and database setup to the Product Owner; user registration and login workflows were approved.

- Sprint Retrospective Report:

  - What went well: Smooth Planning Poker estimation and clear story descriptions.

  - Challenges: Initial delay in setting up environment configurations.

  - Improvements: Standardize database environment files before Sprint 2.

### 19. Comparative Study of Agile Frameworks

| Framework | Core Characteristics | Key Strengths | Suitable Context |
| --- | --- | --- | --- |
| Scrum | Sprints, roles (PO, SM, Dev), key ceremonies. | High visibility, structured cadence. | Fixed-scope projects with evolving requirements. |
| Kanban | Continuous workflow visualization, WIP limits. | Flexibility, bottlenecks identified quickly. | Operational support & maintenance. |
| Extreme Programming (XP) | Technical practices (TDD, Pair Programming). | Superior code quality and rapid feedback. | High technical risk applications. |
| Lean Development | Waste elimination, fast delivery. | Efficiency and resource optimization. | Startups and early MVP development. |
| SAFe / LeSS / Scrum@Scale | Scaled frameworks across multiple teams. | Enterprise alignment and governance. | Large multi-team organization projects. |

Recommendation: Scrum is selected as the optimal framework for the Student Record and Academic Management Platform due to its structured timeboxed Sprints, clear role boundaries, and alignment with academic term timelines.